## Project Description

This project aims to build a real-time traffic analytics pipeline that collects live traffic data from the TomTom Traffic Flow API, processes it through a streaming architecture, and visualizes key metrics on a dashboard. The system demonstrates core data engineering concepts including API integration, message brokering with Kafka, time-series storage with TimescaleDB, and batch orchestration with Apache Airflow.

The pipeline ingests traffic data (current speed, free flow speed, road closures, confidence levels) at regular intervals, stores raw data immutably, performs real-time aggregations, and prepares data for visualization and alerting. The final deliverables include a live Power BI dashboard, automated notifications for traffic anomalies, and a fully documented codebase.

Group Members & Roles:

| Member Name | Primary Responsibilities | Secondary Contributions |
| --- | --- | --- |
| Shahd Ashraf | • Overall project coordination and sprint management • Infrastructure setup – Docker Compose (Kafka, PostgreSQL, Airflow), GitHub repository configuration • Producer development – TomTom API integration, error handling, logging, rate limit management • Metrics calculations – congestion ratio, statistical summaries • Code quality enforcement and documentation oversight | • Support database schema finalization • Help with testing and debugging across components • Contribute to EDA notebooks |
| Abdelrahman Shoukry | • Airflow DAG development – batch job orchestration, scheduling, task dependencies • Windowed aggregation implementation – time-based grouping, average speed calculations • Kafka consumer development – core streaming logic, message consumption • Consumer logging and error handling | • Help with producer rate limiting implementation • Database query optimization and indexing |
| Omnya Mamdouh | • TomTom API integration (producer Phase 1) – JSON parsing, data transformation • Producer Phase 2 enhancements – retry logic, graceful error handling, performance monitoring • Environment variable management – .env configuration, secrets handling • Data validation scripts – schema validation, quality checks | • Assist with consumer deserialization logic • Help with test script development • Assist with Airflow DAG testing |
| Ebtihal Ahmed | • Database schema design – raw_events and aggregated tables (traffic_aggregates, predictions) • TimescaleDB hypertable configuration – partitioning, indexing • SQL query development – analytical queries for dashboard and validation • Power BI dashboard design – data connections, visualizations, layout • Query performance tuning | • Help with producer testing and data insertion verification • Assist with consumer windowed aggregation logic • Assist with data validation scripts |
| Aya Abdallah | • Alert system development – notification mechanism (email/Slack/Teams) • Data validation framework – missing data checks, anomaly detection thresholds • Test script development – Kafka connectivity tests, PostgreSQL verification • EDA notebooks – exploratory data analysis, data profiling • Quality assurance and end-to-end testing | • Assist with dashboard layout and design • Final documentation and report compilation • Help with Airflow DAG testing |

Teamwork Philosophy:

- All members will participate in code reviews for every pull request.

- Pair programming sessions will be used for complex tasks (e.g., consumer development, Airflow DAGs, dashboard design).

- Daily stand-ups (15 minutes) to share progress and blockers.

- Knowledge sharing sessions after each phase to ensure everyone understands the entire pipeline.

- Rotating task assignments to prevent silos and promote cross-training.

Team Leader : Shahd Ashraf will serve as the team leader

Objectives

- Build a reliable data ingestion pipeline that fetches traffic data from the TomTom API at configurable intervals and handles rate limits gracefully.

- Implement a streaming architecture using Apache Kafka to decouple data production from consumption.

- Store data efficiently in TimescaleDB (PostgreSQL with time-series extension) with proper schema design for analytical queries.

- Process data in real-time using a Python consumer that computes aggregated metrics (average speed, congestion ratio) over time windows.

- Create a live dashboard in Power BI connected directly to PostgreSQL for real-time traffic monitoring.

- Implement an alert system that sends notifications (e.g., via email, messaging platform, or dashboard monitor) when predefined thresholds are exceeded, such as road closures or sudden speed drops.

- Automate batch jobs using Apache Airflow to refresh dashboard tables and run periodic aggregations.

- Deliver comprehensive documentation including setup guides, architecture diagrams, and a final project report.

Tools & Technologies

| Category | Tools | Purpose |
| --- | --- | --- |
| Programming Language | Python 3.10+ | Core development for producers, consumers, and scripts |
| Data Source | TomTom Traffic Flow API | Real-time traffic data provider |
| Message Broker | Apache Kafka | Stream data between producer and consumer |
| Database | PostgreSQL with TimescaleDB | Time-series optimized storage |
| Containerization | Docker & Docker Compose | Consistent development environment |
| Orchestration | Apache Airflow | Batch job scheduling (daily aggregations, table refresh) |
| Visualization | Microsoft Power BI | Live dashboard |
| Alerting | Notification service (e.g., SMTP, Slack webhooks, or other) | Send alerts for critical events |
| Version Control | Git & GitHub | Code collaboration and versioning |
| Other Libraries | requests, kafka-python, psycopg2, python-dotenv | API calls, Kafka integration, database connectivity |
| Development Tools | VS Code, Jupyter Notebooks | Coding and experimentation |
| Project Management | JiraSoftware | Task tracking and sprint planning |

Milestones & Deadlines

| Milestone | Description | Deadline |
| --- | --- | --- |
| Phase 0: Environment Setup | Git repository created, Docker containers (Kafka, PostgreSQL) running, team environment verified | Week 1 |
| Phase 1: Data Ingestion | TomTom API producer implemented, data flowing to PostgreSQL and Kafka | Week 2-3 |
| Phase 2: Stream Processing | Kafka consumer built, real-time aggregations working, metrics stored in DB | Week 5-7 |
| Phase 3: Dashboard & Alerts | Power BI dashboard connected, alert system sending notifications | Week 8-9 |
| Phase 4: Batch Orchestration | Airflow DAGs for daily aggregation and table refresh implemented | Week 10-11 |
| Phase 5: Integration & Polish | Full system tested, documentation complete, final report delivered | Week 12 |
| Final Submission | Project proposal, code repository, demo video, and final report submitted | Week 13 |

Key Performance Indicators (KPIs)

1. Data Preprocessing (Python script, cleaned CSV / API data)

| KPI | Target | Measurement Method |
| --- | --- | --- |
| API data successfully ingested | 100% | Monitor producer logs – all scheduled API calls should complete without errors |
| Data completeness | ≥ 98% | Percentage of API responses successfully parsed and stored in raw_events table |
| Duplicate record prevention | 0% duplicates | Primary key constraint on raw_events.id ensures no duplicates; verify with SQL query |
| Producer uptime | ≥ 99% | Log monitoring – producer should run continuously without crashing |
| Rate limit compliance | 100% | Ensure daily API calls ≤ 2,500 (TomTom free tier); log warnings if approaching limit |

2. SQL Integration (Schema, queries)

| KPI | Target | Measurement Method |
| --- | --- | --- |
| Schema correctness | 100% | All required tables (raw_events, traffic_aggregates, anomalies, predictions) exist with correct columns |
| Query accuracy | ≥ 95% | Test queries against known data return expected results (e.g., average speed calculations match manual computation) |
| Query performance | < 1 second | Average execution time for common analytical queries (e.g., SELECT with time filters) |
| TimescaleDB hypertable | 100% | raw_events and other time-series tables created as hypertables (verify with SELECT * FROM timescaledb_information.hypertables) |

3. Visualization (Charts, dashboard) & Alerts

|  | Target | Measurement Method |
| --- | --- | --- |
| Dashboard load time | < 3 seconds | Time from opening Power BI dashboard to data appearing (using DirectQuery) |
| Metrics visualized | ≥ 90% | At least 9 of the following 10 metrics are displayed: current speed, free flow speed, congestion ratio, average speed (time-series), road closure alerts, anomaly count, confidence level, location filter, time filter, alert history |
| Dashboard refresh rate | ≤ 1 minute | Dashboard updates automatically when new data arrives (DirectQuery mode) |
| Alert delivery success rate | 100% | Every threshold breach triggers a notification (verified by manual testing) |
| Alert response time | < 1 minute | Time from event occurrence to notification (measured in logs) |
| User satisfaction | ≥ 4/5 | Feedback from team/stakeholders on dashboard usability and clarity |

4. Presentation (Report, slide deck)

| KPI | Target | Measurement Method |
| --- | --- | --- |
| Report completeness | 100% | All required sections present: project description, architecture, tools, milestones, KPIs, team roles, challenges, future work |
| Documentation quality | ≥ 4/5 | Clear, well-structured README, SETUP guide, and project documentation with diagrams |
| Demo video | Included | 5-minute video demonstrating the working pipeline, dashboard, and alerts |
| Stakeholder clarity | ≥ 4/5 | Feedback from instructor/mentor on presentation clarity and depth |
| Code quality | ≥ 90% | All code passes pre-commit hooks (black) and includes comments/docstrings |